## Slide 1: Design Project
Process operations:
Scope and background research

## Slide 2: Scope
Includes:
  Justification
  Product scope description
  Acceptance criteria
  Deliverables
  Project Exclusions
  Constraints
  Assumptions
  Safety Considerations

## Slide 3: Scope - Justification:
A brief statement regarding the need your project addresses.
  Why does this project need to be completed?
    Necessary
    Meet market conditions
    Economically justified

## Slide 4: Scope - Product scope description:
The characteristics of the products, services, and/or results your project will produce.

## Slide 5: Scope - Acceptance criteria:
The conditions that must be met before project deliverables are accepted.

## Slide 6: Scope - Deliverables:
The products, services, and/or results your project will produce (also referred to as objectives).
  If you complete/meet all of your deliverables, then your “project” is considered 100% successful

## Slide 7: Scope - Project Exclusions:
Statements about what the project will not accomplish or produce.

## Slide 8: Scope - Constraints:
Restrictions that limit what you can achieve, how and when you can achieve it, and how much achieving it can cost.
  Budget Management
  Time Management
  Resource Management

## Slide 9: Scope: Constraints - Management of a project
Budget management Time management Resource management

## Slide 10: Constraints - Budget management
Set budget vs proposed budget (+ or - %)
What are some ways to manage your budget during a project?

## Slide 11: Constraints - Time management
What are some ways to ensure that your project will finish on time?

## Slide 12: Constraints - Time Management
Set deadlines and stick to them
Create a schedule and stick to it
Use a Gantt chart
Weekly update meetings
Apply personal time management techniques to project

## Slide 13: Constraints - Resource Management
People
  Internally
  Externally
Equipment
  To build
  To buy
  To use
Information
  Sources
  Documentation
  Finished project report
  Finished model

## Slide 14: Constraints - Resource management
Ways to manage and keep track of your resources:
  Gantt charts
  MS Project Management
  Controlled document
  Group email
  Google Drive
  OneDrive
  Single Binder/Place to keep all information

## Slide 15: Gantt Chart

## Slide 16: Scope - Assumptions:
Statements about how you will address uncertain information as you conceive, plan, and perform your project.

## Slide 17: Background
Key Info
Background research is especially important for design projects, because you can learn from the experience of others rather than blunder around and repeat their mistakes. To make a background research plan— a roadmap of the research questions you need to answer -- follow these steps:
  Identify questions to ask about your target user or customer. (get to know your customer)
  Identify questions to ask about the products that already exist to solve the problem you defined or a problem that is very similar.
  Plan to research how your product will work and how to make it.
  Network with other people with more experience than yourself: your mentors, parents, and teachers.

## Slide 18: Others
Approval
  Most projects need approval before starting this need overview of justification, “budget”, deliverables
Budgeting – part of constraints
  Most budgets in the approval stage are estimates and can be off by (5%-15%)
Timeline
  Make a schedule for when different parts of the deliverables will be due during the project
Team Management Plan
  Design a team contract
Design a Project Plan/Organizational System
  Decide who is doing what, break project down into components
  How will these components be organized?

## Slide 19: Referencing/citing
IEEE (Institute of Electrical and Electronics Engineers)
AMA (American Medical Association)
APA (American Psychological Association) used in education, psychology, and sciences
MLA (Modern Language Association) – style used in humanities
Chicago – used in business, history, and the fine arts

## Slide 20: IEEE References
IEEE citation style includes in-text citations, numbered in square brackets, which refer to the full citation listed in the reference list at the end of the paper. The reference list is organized numerically, not alphabetically at the end of the paper.

## Slide 21: IEEE – In Text citing
It is not necessary to mention an author's name, pages used, or date of publication in the in-text citation. Instead, refer to the source with a number in a square bracket, e.g. [1], that will then correspond to the full citation in your reference list.
Rules:
  Place bracketed citations within the line of text, before any punctuation, with a space before the first bracket.
  Number your sources as you cite them in the paper. Once you have referred to a source and given it a number, continue to use that number as you cite that source throughout the paper.
  When citing multiple sources at once, the preferred method is to list each number separately, in its own brackets, using a comma or dash between numbers, as such: [1], [3], [5] or [1] - [5].

## Slide 22: IEEE In-Text Citing Examples
"...end of the line for my research [13]."
"This theory was first put forward in 1987 [1]."
"Scholtz [2] has argued that..."
"Several recent studies [3], [4], [15], [16] have suggested that...."
"For example, see [7]."